DevPulse

Software Development Roadmap — Week of April 8–11, 2026

Project: DevPulse

Version: 1.0

Date: April 7, 2026

Author: Seriki

Phase: 1 — Backend Fundamentals

1. Overview

This roadmap covers the first four working days of DevPulse development: Tuesday April 8 through Friday April 11, 2026. Each day is structured around 1.5–2 hours of focused work, accounting for Seriki's internship and university schedule. The week ends with a functional MVP: a running backend server that fetches GitHub data and serves it to a basic frontend.

This is Phase 1's capstone project. Every task is mapped to a Phase 1 topic to reinforce conceptual connections.

1.1 Week Goal

By end of Friday: the /analyze/:username endpoint should be live, returning real GitHub API data to the frontend, with environment variable management, basic logging, and the project committed to GitHub.

1.2 Phase 1 Topics Coverage This Week

| Phase 1 Topic | How it shows up this week |
| --- | --- |
| HTTP/HTTPS & REST | Calling GitHub API, understanding request/response headers, status codes |
| DNS | Understanding how api.github.com resolves during development |
| TCP/IP fundamentals | Node's http module sits on top of TCP; awareness of what Express abstracts |
| OSI Model | Context: knowing which layer Express operates at vs the network layer |
| ETag / HTTP Caching | Implementing conditional requests with If-None-Match header |
| Rate Limiting (HTTP 429) | Handling GitHub rate limit responses gracefully |
| Linux / Bash | start.sh script, .env file handling, chmod +x, directory structure setup |
| Git / GitHub | Branching (feature/setup, feature/github-api, etc.), commit discipline |
| Backend Architecture | Route → Service → Utility pattern; separation of concerns |
| Security (OWASP) | Input sanitization, API key management in .env, no key exposure |
| Serialization (JSON) | Parsing GitHub API responses, structuring LLM prompt payload |

2. Daily Breakdown

Tuesday — April 8

| Task | Phase 1 Topic |
| --- | --- |
| Project scaffold: init Node.js project, install express + dotenv + node-fetch, create /routes /services /utils /public directories | Linux: mkdir, npm init; Git: initial commit |
| Write start.sh bash script: check for Node version, check .env exists, run npm start. chmod +x start.sh | Linux/Bash: shell scripting, file permissions |
| Create .env.example with all variables. Add .env to .gitignore. Document variables in README.md section | Security: OWASP — secrets management |
| Set up Express server (index.js): import routes, listen on PORT from env, basic error middleware, 404 handler | Backend Architecture: entry point, middleware chain |
| Git: create feature/project-setup branch. Commit all above. Open PR to main. Merge. | Git: branching workflow |

End-of-Day Deliverable: Running Express server (npm start works, GET / returns 200, .env documented, pushed to GitHub on main branch)

Wednesday — April 9

| Task | Phase 1 Topic |
| --- | --- |
| Before coding: read GitHub REST API docs for /users, /repos, /events/public. Note rate limit headers (X-RateLimit-Remaining, X-RateLimit-Reset, ETag) | HTTP headers, API design, rate limiting |
| Create services/githubService.js: functions fetchUser(), fetchRepos(), fetchEvents(). | HTTP requests, auth headers, async/await |
| Implement ETag caching: store last ETag per username, send If-None-Match on repeat requests, handle 304 Not Modified | HTTP conditional requests, ETag |
| Handle rate limit response (HTTP 429 / X-RateLimit-Remaining === 0): return structured error JSON to caller | HTTP status codes, error handling |
| Branch: feature/github-api. Commit service file. Write brief comment in README about what each endpoint returns. | Git discipline |

End-of-Day Deliverable: githubService.js complete. Can call node -e 'require("./services/githubService").fetchUser("torvalds").then(console.log)' and get real data.

Thursday — April 10

| Time Block | Task | Phase 1 Topic |
| --- | --- | --- |
| Build (30 min) | Create services/aggregatorService.js: takes raw repos + events arrays, computes totalStars, languageDistribution (top 3), forkCount vs originalCount | JSON parsing, data transformation, serialization |
| Build (30 min) | Create GET /analyze/:username route in routes/analyze.js. Orchestrate: fetchUser → fetchRepos → fetchEvents → aggregate. Return structured JSON. | REST API design, route → service pattern |
| Build (20 min) | Add in-memory cache (utils/cache.js): Map-based store with TTL. Integrate into /analyze route: check cache first, set on miss. | Caching concepts: TTL, cache-aside pattern |
| Build (20 min) | Add input sanitization: validate username matches GitHub username format regex before calling any external API. | Security: input validation, OWASP A03 |
| Git (20 min) | Branch: feature/analyze-route. Test with curl http://localhost:3000/analyze/torvalds. Commit. Merge to main. | Git, CLI tools |

End-of-Day Deliverable: GET /analyze/:username returns a full JSON payload with GitHub profile, repos summary, language distribution, and stars. Caching works (second call is instant).

Friday — April 11

| Time Block | Task | Phase 1 Topic |
| --- | --- | --- |
| Build (30 min) | Create services/llmService.js: takes aggregated data, builds prompt string, calls Gemini or Claude API, returns summary string. Handle API failure gracefully. | HTTP POST, JSON serialization, error handling |
| Build (20 min) | Integrate llmService into /analyze route: call after aggregation, attach aiSummary to response. Include in cache payload. | Backend architecture: service composition |
| Build (30 min) | Build frontend: public/index.html with search input, fetch call to /analyze/:username, display profile card + stats + AI summary card. No framework — vanilla JS. | HTTP from browser, JSON parsing, DOM |
| Polish (20 min) | Add request logger middleware: log [timestamp] METHOD /path STATUS latency_ms to requests.log. Add error logger. | Linux: file I/O; Backend: middleware |
| Git + README (20 min) | Final commit. Update README: architecture diagram (text-based), setup steps, env vars table, example output. Tag v0.1.0. | Git: tagging, documentation |

End-of-Day Deliverable: Full MVP running: search input → backend → GitHub API + LLM → structured JSON → frontend renders profile, stats, and AI summary. Project live on GitHub with complete README.

3. File Structure Target (End of Week)

The following structure should exist in the project repository by end of Friday:

| File / Directory | Purpose |
| --- | --- |
| index.js | Express app entry point |
| start.sh | Bash startup script with checks |
| .env / .env.example | Environment variables (token, keys, port) |
| routes/analyze.js | GET /analyze/:username route handler |
| services/githubService.js | GitHub API calls (fetchUser, fetchRepos, fetchEvents) |
| services/aggregatorService.js | Data processing: stars, language distribution, counts |
| services/llmService.js | LLM API call and prompt construction |
| utils/cache.js | In-memory TTL cache implementation |
| public/index.html | Frontend: search input + results rendering |
| requests.log | Server request log |
| README.md | Full setup guide, architecture overview, env docs |

4. Git Branching Strategy

Follow a feature-branch workflow throughout the week. Each day's work lives on its own branch, merged to main at the end of the day session.

| Branch | Day | What merges into main |
| --- | --- | --- |
| feature/project-setup | Tuesday | Scaffold, start.sh, .env setup, base server |
| feature/github-api | Wednesday | githubService.js with ETag and rate limit handling |
| feature/analyze-route | Thursday | aggregatorService.js, /analyze route, cache |
| feature/llm-frontend | Friday | llmService.js, frontend, logging, README |

5. Daily Time Budget

Given internship + university constraints, each session is capped at 1.5–2 hours.

| Day | Focus Area | Estimated Time |
| --- | --- | --- |
| Tuesday April 8 | Project setup, bash scripting, git baseline | 1.5 hrs |
| Wednesday April 9 | GitHub API integration + HTTP concepts | 2 hrs (includes 30 min reading) |
| Thursday April 10 | Data aggregation, route, caching, security | 2 hrs |
| Friday April 11 | LLM service, frontend, logging, final polish | 2 hrs |
| Total |  | 7.5 hrs |

6. Stretch Goals (if ahead of schedule)

These are optional additions that do not block MVP delivery but add depth:

- Add a language distribution percentage bar using CSS width styling (no chart library)

- Add a 'Copy shareable link' button that constructs a URL like /analyze/username

- Implement repo fetch pagination (GitHub returns max 30 repos per page by default)

- Add a Retry-After header handling for rate limit recovery

- Write a brief technical blog post draft describing the HTTP concepts encountered

7. Definition of Done (End of Week)

- npm start runs without errors

- GET /analyze/torvalds returns valid JSON with profile, stats, and aiSummary

- Frontend renders results for any searched username

- Second request for same username returns in < 50ms (cache working)

- .env is in .gitignore and not committed

- README covers setup steps, env variables, and architecture

- Project is tagged v0.1.0 on GitHub